Memorandum

| To/Attention | Katherine Conrad | Date | May 13, 2022 |
| --- | --- | --- | --- |
| From | Santosh Mishra, Heidi Guenin | Project No | 126666 |
| cc | Angad Oberoi, David Duong |  |  |
| Subject | Technical Proposal Evaluation |  |  |

# Overview

In response to the Integration Mobility Platform RFP released by NEORide on behalf of participating member agencies on February 9, 2022, the following vendors have submitted their proposals on April 29, 2022:

- Ecolane

- HBSS/Qryde

- Spare Labs

- The Routing Company

- Via

After the technical evaluation of the five proposals, three vendors (Ecolane, HBSS/QRyde, and Via) were invited to an interview & software demo. This document provides a summary of the assessment of technical proposals as conducted by IBI Group and scored by relevant NEORide agencies.

# Summary

## Technical

Ecolane: Several of the features required by NEORide and discussed in the Ecolane proposal were not included in the cost proposal and require additional modules or services from Ecolane. Ecolane’s software+MDT offering raises questions about how third-party providers will be integrated, and their traveler-facing offerings are not well defined and do not appear to meet the requirements of the RFP. The UI is the least modern of all of the proposed software.  Under ‘Proposed System and Services,’ areas where Ecolane scored lower included: offered capabilities for riders, drivers, and operations staff; ability to integrate with future third-party systems; replicability to additional service areas/zones; and services offered along with the platform. Other areas where the proposal was not noted rated as strongly included: all sections under implementation & management, firm & team qualifications, presentation, and software demo presentation.

Ecolane’s proposal was organized in a manner that made understanding and scoring the proposal challenging. The proposal did not present a clear understanding of the project and included copy/paste errors referring to other clients/projects. The compliance matrix similarly was not presented in a clear manner that allowed for easy analysis of the proposal; it did not provide specific references and indicated almost complete compliance with each RFP element, even though the proposal contradicted that claim for several topics. Clarification responses provided between the technical evaluation and the interview and software demo did not always address the specific question asked.

Ecolane’s proposal put them in 2nd place after the technical evaluation, and they moved to 3rd place after the interview and software demo. The differences in the scores between 2nd and 3rd place through both phases were small.

HBSS/QRyde: Some sections of the HBSS/QRyde proposal include verbatim language from the RFP without further description of how HBSS/QRyde will address the requirements. HBSS/QRyde appears to be the only proposed solution that allows customers to log and track complaints. The traveler-facing offerings do not appear to meet the requirements of the RFP. Several required features of the driver and central app were not addressed. The proposed solution appears to have robust cost allocation abilities. The software is feature rich, potentially much more than needed for the smaller agencies, and with a UI that is somewhat modern but not as modern as some of the other proposals.

Under ‘Proposed System and Services,’ areas where HBSS/QRyde scored lower than other proposers included ability to integrate with future third-party systems and scalability to incorporate future use cases. Other areas where the proposal was not noted rated as strongly included: team composition, availability of key staff, offeror’s implementation plan, offeror’s understanding and approach to conducting the work, factors that separate this approach from others, and presentation clarity. The HBSS/QRyde proposal was organized according to RFP requirements in a clear and easy-to-analyze manner, though the compliance matrix references do not match up with proposal sections. The proposal includes copy/paste references to other clients. More screenshots of the proposed solution would have been valuable.

HBSS/QRyde’s proposal put them in 3rd place after the technical evaluation, and they moved to 2nd place after the interview and software demo. The differences in the scores between 2nd and 3rd place through both phases were small.

Spare Labs: The Spare proposal provided an insufficient level of technical detail, especially with respect to the central, driver, and rider apps and how they work together. Under ‘Proposed System and Services,’ areas where Spare scored lower than other proposers included: compliance with the scope of work; offered capabilities for riders, drivers, and operations staff; offered reporting capabilities; ability to integrate with future third-party systems; replicability to additional service areas/zones; and services offered alongside the platform. Other areas where the proposal was not noted rated as strongly included: experience of the proposed project manager, experience of the proposed team, and factors that separate this approach from others. Agencies also raised concerns about Spare’s overall understanding of the goal to pool resources among providers. Spare Labs’ proposal was well organized, but the information provided in the proposal did not indicate a clear understanding of the goals of the project and did not provide sufficient detail in most sections of the proposal.

Strengths of the proposal included: the driver software is available as an iOS and Android app. 
Spare’s score put them in 4th place after the technical evaluation, and they were not invited to participate in an interview and software demo.

The Routing Company: The Routing Company proposal did not provide a high level of technical detail, especially with respect to the central and driver apps.

Under ‘Proposed System and Services, areas where The Routing Company scored lower than other proposers included: compliance with the scope of work; offered capabilities for riders, drivers, and operations staff; ability to integrate with future third-party systems; replicability to additional service areas/zones; and scalability to incorporate future use cases. Other areas where the proposal was not noted rated as strongly included: all sections under implementation & management, firm & team qualifications, presentation, and price. Agencies also raised specific concerns about The Routing Company’s understanding of the requirements and reliance on multiple sub-contractors for implementation. The Routing Company’s proposal was well organized, but the proposal did not provide sufficient detail in several sections.

The Routing Company’s score put them in 5th place after the technical evaluation, and they were not invited to participate in an interview and software demo.

Via: There are several required features that Via is unable to comply with or for which Via suggests an alternative. The ‘process-oriented case studies’ in the proposal provided helpful context for how Via has handled complex launches in the past, with transferable lessons for NEORide.

The three key areas where Via’s score was reduced were compliance with the required scope of work, offeror’s proposed SLA, and price. Clarification responses provided between the technical evaluation and the interview and software demo were clear and comprehensive.

Via’s proposal put them in 1st place by a large margin after the technical proposal, and they remained in first place after the interview and software demo.

NOTE: In the matrices that follow, a cell that is blank indicates that, while the proposal may meet the requirements of the RFP, no particular strengths, weaknesses, or risks are present with respect to that topic.

### Proposed Technology

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  | UI is not user-friendly. |  |
| HBSS/Qryde | Feature rich. | UI is busy. |  |
| Spare Labs | Open API. | The lack of detail in the proposal makes it difficult to understand the proposed solution sufficiently. |  |
| The Routing Company |  | Lack of technical detail in proposal, especially related to central app, make it difficult to understand if solution is sufficient. | Several elements under development. Unclear whether cross-agency trips are allowed. |
| Via | Clear and intuitive user interface. Strongest microtransit offerings. | Unable to support cross-agency trips. | Unclear cost allocation methodology. Still need to build out several required elements related to non-microtransit functions. |

### Compliance with the required scope of work

Please refer to Section 3.

### Offered capabilities for riders, drivers, and operations management staff

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane | Multi-agency trip planning supported. | Several required features not initially included in proposal and cost. |  |
| HBSS/Qryde | Customer can log & track complaints. Ability to track disputes with TNCs. Supporting cross-agency trips with pro-arranged transfer point trip planning. Appears to have more robust existing IVR options than others. |  |  |
| Spare Labs | Public roadmap allows agencies to see upcoming feature builds. | No VoIP between driver and dispatch, cannot book multiple legs in one transaction. Multiple-leg booking in one transaction not available. |  |
| The Routing Company |  | No ‘arrive by’ option for trip planning. |  |
| Via | Flexible algorithms (max walk or wait, for example). | Cross-agency trips and multiple-leg booking in one transaction not available. |  |

### Offered reporting capabilities

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde | Operations & BI dashboards. | Only five custom reports available at no extra cost as long as close to current reports. |  |
| Spare Labs |  | Very little information provided about reporting capabilities. |  |
| The Routing Company |  |  |  |
| Via | Extensive reporting & visualization capabilities. |  |  |

### Ability to integrate with existing or future third-party systems

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs | Integration with Lyft. |  | The brief data migration discussion – " Spare has simplified the data migration process down to just a few clicks. If a transit agency is using an existing paratransit software, it will be easy to import your rider data and map fields within seconds.” is insufficient. |
| The Routing Company |  |  |  |
| Via | Well thought-out and explained approach to integrations. |  | Concern about cost and service impact of integration with Trapeze. |

### Scalability to incorporate future use cases

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane | Experience with NEMT brokerage and accompanying solutions. |  |  |
| HBSS/Qryde | Experience handling NEMT & marketplace brokering. |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via | Has experience integrating ADA and NEMT services into platform. |  |  |

### Replicability to additional service areas/zones

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via | Has experience adding new agencies and areas into existing projects, including agencies and services with varied design. |  |  |

### Services offered along with the platform

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  | Proposal referenced several different products. Initially unclear exactly what was being offered; ultimately, some services required under the RFP were not part of the cost proposal. |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via | Offering free on-demand planning workshops with Remix for NEORide and participating agencies. Offering advertising services as an ‘additional source of revenue’. |  |  |

## Implementation and Management

### Team composition

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  | Quals in company profile and bios do not seem to match the complexity of this project. |
| The Routing Company |  |  | The experiences listed do not appear to match the breadth and complexity of this project. Cross-county, cross-state, ADA inclusion. Also seem very focused on from-scratch, not much experience integrating with legacy systems. |
| Via | Access to large pool of technical staff. |  |  |

### Availability of key staff

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via | Proposal focuses on depth and breadth of staff availability in general and identifies main points of contact. |  |  |

### Offeror’s implementation plan

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  | Did not address phased approach presented in RFP. |  |
| HBSS/Qryde |  | Did not address phased approach presented in RFP. |  |
| Spare Labs |  |  |  |
| The Routing Company |  | Re-built the phased approach timeline – moved some of the timelines, left out SARTA, and did not match the services with the agencies 100% correctly. No explanation. |  |
| Via | Example case study described approach to transferring rider profiles. | Proposes extended implementation plan into July 2023. |  |

### Offeror’s proposed service level agreements (SLAs)

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via |  |  | Includes lower thresholds than requested in RFP. |

## Firm and Team Qualification and Experience

### Offerors experience with technology deployment

None of the vendors appears to have experience with deployment with this level of cross-jurisdictional coordination and integration of different transit modes.

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via |  |  |  |

### Experience of the proposed Project Manager

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  | No resumes or org chart provided. | Bio does not include enough information. |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via |  | No specific project manager identified. |  |

### Experience of the proposed team

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  | Unclear why the VP of Product Development who is leading the entire dev team is not included as Key Personnel. The note above the org chart seems to indicate that the chart is not just for this proposal but for all those teams in general, and the proposal does not clear up who will be doing any dev work and how that would be managed. |
| HBSS/Qryde |  | It is unclear what roles the team members whose bios are included would perform outside of Mathur and Gruba. There are no attached resumes. It is unclear if or how the team listed participated in the projects used as case studies (other than two who are SMEs and worked on one of the projects). |  |
| Spare Labs |  |  |  |
| The Routing Company |  |  |  |
| Via |  | Several staff identified for the team have limited experience. |  |

### Offeror’s understanding and approach to conducting the work

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane |  |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  | Unclear if proposer understands goals of the project. |  |
| The Routing Company |  |  |  |
| Via | Clearly articulates the project’s goals, likely levels of effort, potential challenges/risks. |  |  |

### Discussion of factors which separate this approach from others

| Vendor | Strengths | Weaknesses | Risks |
| --- | --- | --- | --- |
| Ecolane | Free major service upgrades with valid license. |  |  |
| HBSS/Qryde |  |  |  |
| Spare Labs |  |  |  |
| The Routing Company | Data deletion policy. |  |  |
| Via | Most advanced UI. |  |  |

## Presentation

### Clarity

- Ecolane – Ecolane’s proposal was organized in a manner that made understanding and scoring the proposal challenging. The proposal did not present a clear understanding of the project and included copy/paste errors referring to other clients/projects. The compliance matrix similarly was not presented in a clear manner that allowed for easy analysis of the proposal; it did not provide specific references and indicated almost complete compliance with each RFP element, even though the proposal contradicted that claim for several topics.

- HBSS/Qryde – The HBSS/QRyde proposal was organized according to RFP requirements in a clear and easy-to-analyze manner, though the compliance matrix references do not match up with proposal sections.

- Spare Labs – Spare Labs’ proposal was well organized.

- The Routing Company – The Routing Company’s proposal was well organized.

- Via – Via’s proposal, overall among the five received, presented the clearest understanding of the project’s needs and complexities, as shown in their narrative and compliance matrix. The proposal was well organized and easy to analyze. Although references in the compliance document do not always align with correct part of proposal, areas of compliance and requested changes were well documented.

### Relevance

- Ecolane – The proposal includes copy/paste references to other clients. More screenshots of proposed solution would have been valuable. The proposal did not reflect a deep understanding of the project needs.

- HBSS/Qryde – The proposal includes copy/paste references to other clients. More screenshots of proposed solution would have been valuable.

- Spare Labs – The information provided in the proposal did not indicate a clear understanding of the goals of the project.

- The Routing Company – Information provided in the proposal was related to the project requirements.

- Via – Proposal demonstrates clear understanding of project and includes only relevant information.

### Thoroughness

- Ecolane - Proposal does not adequately address each requirement of the RFP. For some of the requirements that are addressed, the information is scattered in different areas of the proposal and is sometimes conflicting or confusing.

- HBSS/Qryde

- Spare Labs – The proposal did not provide sufficient detail in most sections of the proposal.

- The Routing Company – The proposal did not provide sufficient detail in several sections.

- Via – Proposal covers each topic in the RFP.

### Description of services

- Ecolane - Proposal’s initial discussion of several services does not make it clear that these services are not included in the core proposal and would cost extra. Description of services is often unclear, with graphics not adding value and not making the information clearer.

- HBSS/Qryde

- Spare Labs – The description of services was not sufficiently detailed.

- The Routing Company – The description of services was not sufficiently detailed.

- Via – Solution is well-described and explanation for requested variances are clear.

# Detailed Assessment

## Infrastructure

### Cloud-based hosting

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  |  |  |  |
| HBSS/Qryde |  |  |  |  |
| Spare Labs |  |  |  |  |
| The Routing Company |  |  |  |  |
| Via |  | Suggests RTO of 6 hours (instead of 1) and RPO of 5 minutes (instead of 1). | For global updates, proposes testing that does not involve NEORide. |  |

### Cybersecurity

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  |  |  |  |
| HBSS/Qryde |  | Missing incident reporting and response info. Mentioned later in reporting and dashboard module section (p.33) and dispatch prompts and warnings (p.71). Appears to be a copy/paste from prior proposal: “HBSS plans to follow all procedures for System Security as specified in MTA IT Security Policies & Procedures and will comply to those listed in the MTA Cybersecurity Requirements document.” |  |  |
| Spare Labs |  | Suggests 99.9% availability in place of 99.99%. |  |  |
| The Routing Company |  |  |  |  |
| Via |  | Suggests 48 hour notification instead of 1 business day. Suggests 99.9% availability in place of 99.99%. |  |  |

### Access Control

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  |  |  |  |
| HBSS/Qryde |  | This section in the proposal does not address the Access Control RFP requirements. |  |  |
| Spare Labs |  | This section in the proposal does not address the Access Control RFP requirements. |  |  |
| The Routing Company |  |  |  |  |
| Via |  |  |  |  |

### Data Access

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Does not address. |  |  |
| HBSS/Qryde | Repeats the requirements verbatim. | But without any further details. |  |  |
| Spare Labs |  | This section in the proposal does not address the Access Control RFP requirements. |  |  |
| The Routing Company |  |  |  |  |
| Via |  |  |  |  |

### Integration Needs

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Development of ICD included in implementation plan p. 76 | But not discussed anywhere else. |  |  |
| HBSS/Qryde | Repeats the requirements verbatim. | But without any further details, although there are several discussions about integrations throughout the proposal. |  |  |
| Spare Labs |  |  |  |  |
| The Routing Company |  |  |  |  |
| Via |  |  |  |  |

## DRT/Microtransit (Core System)

### Rider-focused Tools

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Almost no information here outside of ‘tools to setup and manage’ and ‘define requirements’ and ‘the rider facing app will be multimodal and will handle DRT.’ No specifics. SMS module is an extra add-on. GTFS is an add-on. Customer feedback is an add-on. Pre-paid balance is an add-on. Center management (community portals) is an add-on. No mention of accessing NEORide and agency-related information and announcements. No mention of multiple user accounts or authorized third-parties. Does not mention map-view or providing rider with vehicle information. Screenshots do not provide additional clarity. App and website available only in English and Spanish. Multi-leg not available through CSR only. |  | Ecolane X4MaaS, which was not mentioned at all in the original proposal, was presented/discussed for the first time during the interview and software demo. |
| HBSS/Qryde | IVR options for reviewing, canceling, renewing, checking on trips; trip reminder call-outs. Driver can initiate callout to rider. | No screenshots of rider app. No vehicle information provided to riders. No mention of real-time tracking for riders while in-trip. No mention about locking in vehicle types to reduce denial of service. No mention of ‘guest mode’ option. Fares cannot be paid on web-app - mobile only. No discussion of multi-leg trips. |  | No mention of multiple user accounts here but mentioned later. Some of the description here seems to reflect the central app or the driver app and not what customers have access to. To clarify, a rider must apply for membership first via web. Can that be done via phone as well? Via the rider app? If a rider’s membership application is accepted, the only way they can receive notification is via email? Then after being accepted as a member, the rider still needs to register on the app or web portal to request rides? Is User ID provided by the agency during the member application process? Are User ID, email, and phone all required fields for registration? |
| Spare Labs | Rider app available in 8 languages. User gets to see vehicle they will be in and can be configured to see driver, too. Email, live chat, phone options for rider support. Can integrate GTFS information. | Does not support SMS between riders and drivers. Does not appear to currently support IVR trip check or cancelation for planned trips. Little technical detail provided. | Registration uses phone only. | Mentions multimodal solution to be made available in Q3 2021. What is the state now? |
| The Routing Company | Available iOS and Android. Ingests GTFS-realtime, makes sure fixed route connections arrive at least 8 minutes early. Riders can leave feedback after each ride. Riders can track every moment of their journey in the app. App supports 10 languages, aligns with phone’s settings if possible. ‘innovative feature to accommodate riders with special booking requirements. TRC can set and create unique buckets of riders in vehicles that differ depending on the availability of the feature on the bus. Simply, we are able to indicate the number and availability of spaces for wheelchairs, prams, assisted seating and bike rack spaces.’ Can register in app. | Unclear if they support multiple accounts and authorized third parties in rider app; appears that it would require new development. Does not provide for individual agency apps. | Suggests using their call center tool in lieu of integrating with current IVR at GCRTA and AAATA. Does not allow riders to turn off location tracking. | The screenshot p.17 shows that Transit Connect shows up if destination is near transit hub. But what about if route could pass through transit hub and use fixed route for portion of journey? |
| Via | Ingests GTFS-realtime. Very clean, modern, easy-to navigate UI. In-app, phone, SMS all available for communication between drivers, dispatch, and riders. Can register in app. Rider can see route of vehicle on way to pick them up. Riders can rate their trip and add extra feedback. App available in 10 languages. | Currently building out further notification management – currently riders can set some notification preferences while on the phone with service dispatcher. Multi-leg booking only offered over the phone, not via app. No guest mode. | No real-time status of all available vehicles and drivers, but a thoughtful explanation of the reasoning is provided. Does not support multiple accounts. Suggests sharing log in information. (Rider profile does include ‘authorized representatives’ field.) Currently building paratransit trip planning into Rider App (only available in web portal) – anticipated availability in 2023. |  |

### Vehicle System

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Unclear if the app meets all of the requirements. Not available for iOS. Android works with ‘multiple manufacturer’s devices.’ No mention of offline mode. Rider & driver can communicate only via chat. Unclear how the driver app works in terms of alerts if the manifest is changed, etc. – in order to minimize distraction. |  |  |
| HBSS/Qryde | Allows for gender restrictions. Batch cancel option (but seems more for central app than driver). Geofenced service area alert options. | No description of steps taken to make sure drivers are safely receiving/sending messages. Not available for iOS. (Volunteer driver app is available for both iOS and Android.) No mention of offline mode. No discussion of rider/trip details available on the driver app. |  |  |
| Spare Labs | Driver available for iOS or Android download. Dark mode. Flag down functionality allows for riders to hop on vehicle without dispatch through app or call center. Driver can quickly add. | Does not support SMS between riders and drivers. Little technical detail provided. |  |  |
| The Routing Company | Can be used with Android but depends on the device, prefers iOS. Potential for rider or driver to contact the other before trip starts - this is up to the agency. Driver app does not display pick-ups until they are locked to the schedule. (Result of driver feedback) Good discussion of offline mode. |  | Concern with rider privacy, so provides a ‘unique token’ for riders and drivers to recognize each other and limits rider name. | Driver needs to be invited from the agency dashboard in order to log-in. How does this work for TNCs? |
| Via | Robust offline mode with locally saved digital manifest and routing. Driver app available for iOS and Android. | Does not provide rider location pre-trip. | Trip check IVR functionality available but not currently included in proposal. |  |

### Central System

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Able to customize load & unload time for individual customers. Robust driver management in central app. Billing module supports many different types of billing p.58 p.46 The solution can schedule trips to any number of transportation providers based on an efficient distribution of trips, least-cost scheduling, coordinator-configured preferences, or any combination of these criteria | Does not support GeoJSON or SHP files. Individual KPIs listed are not reflected. |  | Users can create points of interest - but in what map? |
| HBSS/Qryde | Optional querying of Google or Waze for travel times. | This section largely focuses on reporting and dashboards and not on the specific items listed in the RFP, but many of those are discussed in other sections. No mention of supported formats for web-based mapping and visualization. High-level real-time overview of capacity, vehicles, etc. does not appear to be available. Not able to customize load unload time for individual passengers – just at the system level. | Combination of automatic tools to identify new routes with manual input required. Allows for changes but does not automatically dynamically update. (mentioned in driver app section) ASKSAM feature seems to allow only for minimum deviation as the deciding factor and does not allow other factors to weigh in. | Unclear if users can add point or shape layers. Unclear how vehicle pool information is handled. Trip brokering description is unclear. How is this shared transfer communicated to the rider? Unclear if there is a continuous optimization option for DRT. |
| Spare Labs | Customizable accessibility and mobility list. | Very little technical detail provided. |  |  |
| The Routing Company | For deviated fixed route - timepoints between which the driver can ‘flex’ within a geofenced service area. Can set time parameters for allowed delay, when a trip gets locked, time spent at a pick-up or drop-off location. This appears to be set at the fleet level and not the individual level. Platform checks for fleet-wide optimization every 5 seconds, and agency can manually reassign. Different groups of riders can be governed by different rules. | Unclear if/how they will meet trip brokerage requirements. Because of privacy concerns, central app limits visualization to O/D. Not real-time? Not path of travel? | ‘We are building our tools’ p.48 ‘to automatically issue and record violation notices…’ | ‘Our customer database will permit one or multiple billing codes for each customer’ - does that mean it does not do that now? d6.3 on p.47 - lots of ‘will’ in here - unclear how much of this already exists and how much needs to be developed. |
| Via | Offers driver profile and vehicle attribute records. Ability to create promotional codes and grant discounts. Hub appears to provide easy-to-use UI, high-level and detailed overview of operations. Highly customizable routing parameters and weights. Supports GeoJSON imports. | Dashboard does not show current space in a vehicle, though routing & matching algorithms consider it. Prefers to limit number of zones an agency can configure. |  |  |

## Specialized Service /ADA Paratransit

### Eligibility Application Automation

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  |  |  | Unclear if this is through app or web or both. Can customers track this if self-service is not enabled? Unclear if application status can be tracked in central or rider app. |
| HBSS/Qryde | Robust discussion about development of form and different fields. Developing eligibility info for ‘complex trips’. |  | In-process and says it will be completed by June 2022. ‘Complex trips’ – ‘we are developing’ so may not be ready. |  |
| Spare Labs |  | Application tracking is not available but notifications can be sent ‘as application moves through the system.’ |  |  |
| The Routing Company |  |  | ADA eligibility part of the requirements in terms of the application tracking and customer database under development. ‘Eligibility application system we are building at TRC…’ The plan is for riders to be able to apply through app or web. Once that is done, riders and agency staff will be able to see eligibility rules and expiration dates. |  |
| Via |  | Application tracking is not available. |  |  |

### Registration and Customer Database

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Customer profile includes eligibility information, appears fairly robust. |  |  | Self-registration (not certification) on the mobile app only. (p.41) But p.26 says ‘Simple registration for Mobile app and Self-Service Website for Riders’ So riders without a smartphone would need to call in to the RMC to get registered? |
| HBSS/Qryde |  |  |  |  |
| Spare Labs | Customer registration only requires phone number. Really easy for user, but we heard some concern about phone number as the key id. Does not require passwords. | Insufficient detail. |  | Is there a way to register & authenticate if you only have a land-line? SMS seems required. |
| The Routing Company |  |  |  |  |
| Via |  | Unable to provide common customer database across all agencies. |  |  |

### Scheduling

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Ability to create grouped trips automatically based on location or manually. Can determine order of individual pick-ups and drop-offs in group. Can make group private so no other individuals can be added. Directional scheduling. Dispatchers can lock trips. Considers the cost of loading/unloading wheelchairs arranged in a line. Subscriptions can be set indefinitely. Confirmation page shows existing booked trips | Does not prioritize trips based on funding source or purpose (response to question about prioritizing ADA trips). |  | Does software assume all wheelchair accessible vehicles are arranged in a line? |
| HBSS/Qryde | Allows drafting ‘will-call’ trips that can be confirmed & assigned a time later. | No mention of ability to lock trips. |  | Do the sections that refer to ‘QRyde’s NEMT’ refer to a separate, add-on module? |
| Spare Labs |  | Insufficient detail. |  |  |
| The Routing Company |  |  |  |  |
| Via | For trips planned in advance, provides 30 minute pick-up window at booking. |  |  |  |

### Operations Management

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Can restrict use of providers, runs, and funding sources to a specific area or areas. | Does not appear to discuss 3.3.5 violation notice issues. No mention of cost allocation and commingling. |  |  |
| HBSS/Qryde | Robust shared cost abilities. |  |  |  |
| Spare Labs |  | Only provides raw data about funding source and trip purpose – not able to set up billing rules and generate invoices. |  | Notes: ‘currently developing a phased multi-modal solution in Q3 2021, which will allow Spare to support publishing to GTFS-flex.’ Not included in base cost, but has it been completed? p.28 ‘soon, it’ll also be possible to book trip that mix on-demand legs with fixed-route transit legs’ When? |
| The Routing Company |  |  |  |  |
| Via |  | Unable to support cross-agency trips. Does not generate invoices. Violation notices not configured to be printable. Violation notices must be generated by dispatchers and/or system admins viewing reports. | Prefers to limit billing rules/funding sources that can be configured. |  |

## Integrations

### EZfare Payment

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Almost no information here – just ‘will integrate with EZFare system’ ‘for both payment and trip planning’. |  |  |
| HBSS/Qryde |  | Does not address each point in the RFP. |  |  |
| Spare Labs |  | Deeplink via Transit – no discussion of more direct integration. |  |  |
| The Routing Company |  |  |  |  |
| Via | Well-considered response to phasing and challenges of integration. |  |  |  |

### EZfare trip planning apps

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Almost no information here – just ‘will integrate with EZFare system’ ‘for both payment and trip planning’. |  |  |
| HBSS/Qryde | Repeats RFP requirements. | Without detail. |  |  |
| Spare Labs |  |  |  |  |
| The Routing Company |  |  |  |  |
| Via | Well-considered response to phasing and challenges of integration. |  |  |  |

### EZConnect Mobility Center

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | No detail. |  |  |
| HBSS/Qryde | Repeats RFP requirements. | Without detail. |  |  |
| Spare Labs |  | Not mentioned. |  |  |
| The Routing Company |  |  |  |  |
| Via |  | Customer profile separated by agency. Real-time location of rider pre-tip not available. |  |  |

## Project Implementation

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane | Detailed discussion about handling data transfer and creation. Individual learning dashboards. Free monthly training webinars. | p.77 listed deliverables for phase 2 do not match up with activities described for phase 2. Other phases do not have deliverables parsed out separately. Timeline does not appear to reflect the timeline in the RFP in terms of the phased approach for the different agencies. Between p. 85&86 No mention of traceability matrix or PMP. Does not address RFP requests 1:1. |  |  |
| HBSS/Qryde |  | No mention of traceability matrix, PMP. No reflection of phased timeline in RFP. p.55 Thin implementation plan. No mention of IT security awareness & role-based training. |  |  |
| Spare Labs | ‘No time limit on the support from Partner Success.’ ‘Training is also uncapped.’ Implementation plan identified who is accountable. | Implementation plan is general, and although the RFP timeline is referred to, the proposed timeline does not seem to match it. Agency-raised concern about training offerings. No mention of traceability matrix, PMP. Insufficient detail. | No on-site work expected. | ‘We do not expect on-sit work to be required; however, should on-site launch optimization (in-person training or go-live support) or additional service marketing support be required outside of a white labeled app (e.g. co-branded case studies about service success).’ p.52 This sentence isn’t finished. |
| The Routing Company | Future feature development is automatically available without extra charges. |  | Several subcontractors add expertise to the team but also extra cost and extra coordination overhead. |  |
| Via | Response shows clear understanding and consideration of RFP requirements. Requests for revision well explained. |  | Suggests not producing DRD. |  |

## Support Services

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  |  | SLA does not match up 1:1 with RFP but does not appear insufficient. |  |
| HBSS/Qryde |  | Does not address the specific requirements of the RFP. |  |  |
| Spare Labs |  | Insufficient detail. |  |  |
| The Routing Company |  |  | Needs more information about how incidents are classified for SLAs. |  |
| Via |  |  | Requests revisions to SLA. |  |

## Pilot Evaluation Support

| Vendor | Strengths | Weaknesses | Risks | Clarifications? |
| --- | --- | --- | --- | --- |
| Ecolane |  | Not discussed at all. |  |  |
| HBSS/Qryde |  | Repeats the RFP language but without the KPI table. |  |  |
| Spare Labs |  |  |  |  |
| The Routing Company |  |  |  |  |
| Via | Clearly thought-through response discussing concern about one of the metrics and proposing alternatives. | Raises concern about uptime and system repair/restoration metrics. |  |  |